## Slide 1: A Software Metrics Program – Techniques to Apply & Traps to Avoid

## Slide 2: Traps to Avoid when Implementing a Metrics Program
Some tips for implementing a process are presented
A discussion on common traps seen when implementing a Metrics Program are presented

## Slide 3: Establishing a Metrics Program
As we have seen today, numerous benefits to your software development process can be obtained through establishing a metrics program
Such programs are typically part of a continuous-improvement exercise which will help you evolve from developing your software like an “art-house” into a more structured, predictable engineering discipline
However, change always comes with difficulties

## Slide 4: Establishing a Metrics Program
As you design, implement and later adjust your metrics program, it helps to have your program be guided by the following high-level objectives:
  To collect objective information about the current state of a software product, project, or process.
  To allow managers and practitioners to make timely, data-driven decisions.
  To track your organization's progress toward its improvement goals.
  To assess the impact of process changes.
Such objectives can often be lost under the goal of collecting specific metrics, or in checking off some goal for a CMM/ISO/6-sigma initiative.
Always remember that the purpose of such initiatives is to improve process, not to simply check off some possible item on an auditor’s list.

## Slide 5: Getting Started - Setting Goals
In order to affect change, it is always best to first set targets to strive for:
  Cut maintenance costs by 20% per year for the next 3 years
  Reduce system-test time by 25% this year
  Cut rate of defect closure by 1/3 within 6 months
  Achieve schedule estimation accuracy to within +/- 10% over the next 2 releases
Notes: Generally speaking, relative goals are better than fixed goals, since they are more achievable.

## Slide 6: Some Tips For Establishing a Metrics Program
Establish a Routine
  At various points, hold a meeting to record a project’s “vital statistics”
  Gather data in a post-mortem prior to the departure of key individuals
  Record what was deemed to have been successful, and what was not
  Share the effort with those involved, allowing them to be co-owners of the metrics initiative
Organize what you have learned
  Keep data centrally accessible
  Create a living document, so that new knowledge can be kept in perspective with the old

## Slide 7: Some Tips For Establishing a Metrics Program
Present what you have collected
  Plot multiple charts on a single view
    Visualizing the information can help spread the word
    However, make sure that metrics in use are appropriate and not something simple for the sake of being simple. Worrying too much about keeping things simple can yield misleading initiatives.
  Sort data by selection sets
    Explore how new process changes are affecting results
    You may uncover patterns between different lines of business
    Note that there may be reasons for varying productivity rates within different groups
Avoid “Big-Brother” appearances in your approach
  Data which gets interpreted as a Big-Brother approach will result in altering developer behaviour, negatively affecting productivity!

## Slide 8: Be Prepared for Resistance to Change
Measurement involves cultural change
Software measurement transforms an organization from “managing by feeling” to “managing by fact”
This change, affects how employees view their work, their jobs and themselves
Measurement is predominantly personal
Resistance may show up both passively, or directly
Professionals need to feel:
  A real plan is in place to implement this change
  Management support is made apparent
  Counters to their doubts are presented rationally
Change will affect management work/job/self as well
Reward the collection of data, even if it brings bad news!
Carol A. Dekkers – How and When Can Functional Size Fit with a Measurement Program?

## Slide 9: Traps to avoid with your metrics program
Lack of Management Commitment
Measuring too much, too soon
Measure too little, too late
Measuring the wrong stuff
Using the wrong stuff
Imprecise definitions
Using data for “Big-Brother” initiatives
Asking for data that doesn’t get used
Poor training of staff
Avoid over-reacting to results
Karl E. Wiegers – Software Metrics: 10 Traps to Avoid
Notes: Much of the following notes are learned from the Karl Wiegers article listed here.
http://www.processimpact.com/articles/mtraps.html

## Slide 10: TRAP - Lack of Management Commitment
Improvement initiatives of any type require management commitment for success
Although direct opposition can sometimes be seen, more likely there will be “support” without explicitly stated requirements to collect the data
Any allocation of resources?
  if capable people and resources not offered, support may be, or more importantly, may be perceived as being weak

## Slide 11: Encouraging Management Commitment
Implementing programs which explicitly address the potential for organization reluctance, like mandatory training sessions, or measurable incentives tied to business goals, should help
Ensure management has input into how the program will be implemented
If top-level areas are unwilling to commit, work with groups who are willing to try, and leverage the benefits from what they learn to push widely in the future
  Many organizations will encourage this type of “Beta” program with specific groups.
  Recognize that although benefits can be seen at the lowest levels, additional benefits can come from cross-corporate initiatives

## Slide 12: TRAP – Too Much Too Soon
Collecting too much data at the beginning may stall the entire initiative
If collected data has no planned outlet, considering certain data will most likely result in wasted effort
Delivering overwhelming reports to an un-prepared organization may also yield low ROI

## Slide 13: Overcoming “Too Much Too Soon”
Training both Developers and Managers is vital to ensure that those responsible for collecting data understand the potential benefits that can be had, and thus are willing participants
Automate metric collection as much as possible
  Klocwork helps here greatly
For each proposed metric, ask:
  “What can we learn from knowing this information?”
  “Do we need this information right away?”
  “Do we need this much granularity?”
Once participants are into the habit of using the data they collect to learn process strengths and holes, the environment will be more accepting of expanding the metrics program

## Slide 14: TRAP – Too Little Too Late
Sometimes due to limited funding, or support, programs may start out with the idea of collecting only a couple of data items
Typically, the return from such a limited data set does not justify the overhead involved with the collection process, and the entire initiative becomes “doomed from the start”
Participants who prefer to work independently may
  Drag their feet on certain measurement tasks
  May choose to only report the “good stuff”
  May give excuses to only offer the data beyond when it is most useful
  All such cases help to sabotage the intent of the program
Collecting too little can be very damaging
  May kill interest in metrics collection for years to come!
  Decisions made on weakly supported metrics will be pounced on by those in opposition to the program
  Biased data in favour of one metric over another will encourage “camps” to form (ie: productivity vs. quality)

## Slide 15: Avoiding “Too Little Too Late”
A balanced set of metrics is key.
Start with focused goals like these categories:
  Product size
  Work effort
  Process efficiency
  Quality metrics
  Customer satisfaction
Focus on what initiatives will help you learn the most about your processes and where they can improve
The sooner you collect data, the better
  Which past-projects would be beneficial to monitor?
Make metrics program participation a job expectation

## Slide 16: TRAP – Measuring the Wrong Stuff
A need to re-evaluate your metrics program may be necessary if:
  The data doesn’t clearly relate to your business strategies
  Management can’t act in a timely manner on what you deliver
  Can you recognize improvements from what your metrics data is recommending?
Are substitute metrics actually measuring what you expect?
  Relating metrics from one project to another has potential risks that must be considered before using this technique

## Slide 17: Avoiding “Measuring the Wrong Stuff”
Select metrics that can measurably drive process improvement
  Focusing on the NEW defects, in a build-over-build scenario, not all existing defects, will be more telling for understanding how to improve the current process. The past data may be useful, but it will depend on how old, and how much has changed.
Ensure that your metrics are applicable to the goals you are attempting to reach
  Run checks against the data during the project, not just at the end
Keep abreast of trends in the software-metrics field to learn about how to understand your processes from the metrics you keep, and perhaps which metrics you should start recording.

## Slide 18: TRAP – Using the Wrong Stuff
Applying metrics from one project to another may not be appropriate
Metrics information from one language doesn’t necessarily correlate directly to another

## Slide 19: Avoiding “Using the Wrong Stuff”
Use historical data from the same project, as much as possible
Use the data that you have rather than allowing yourself to be influenced by opinions of past projects
  Gut feel doesn’t always work
Recognize that the more recent historical data is typically more telling than the past history, when your processes are evolving rapidly
  People have changed
  Tools have evolved
  Customer expectations have changed

## Slide 20: TRAP – Imprecise Definitions
Defining metrics to be collected in a vague manner suffers from the same fate as most statistics – they will be mis-interpreted!
The result can be that individuals collect data differently leading to erratic trending, or unusable data

## Slide 21: Avoiding Imprecise Definitions
Record definitions for all measurements to be collected
Utilize automated tools, like Klocwork, to collect metrics, where possible
Precise definitions will add a little time at the start of your program set-up, but are worth the effort
Use pilot projects to confirm that the desired metric collection will be justified for a wider audience.

## Slide 22: TRAP – “Big Brother” Initiatives
Using metrics to monitor individuals behaviour will have undesirable effects on your software development process
  A portion of the development community will alter their habits in order to “score” well under such systems, but playing to the score is never as effective as “doing the right thing”.
  Metrics data should be informative, never subjective like “good” or “bad”, otherwise groups may tweak code to suit reporting criteria, or
Metrics program could be political land-mine for years to come under such approaches
  the organization has the potential to suffer a long-term opportunity loss from instigating a program that gets halted

## Slide 23: Avoiding “Big Brother”
Important to train all those involved on the intent of any metrics collection program: to improve process
Perform data under collections rather than point-based excercises.
  There are so many variables involved with software development that no indvidual piece of data deserves comparison to others
Use process improvement guidelines to drive behaviour, and metrics for measuring those results
Measurement worthy of monitoring:
  Are people participating in the data collection, as asked
  Are individually-created work estimates matching to reality?
Best results are achieved when individuals can view data concerning their code, in private
  Klocwork inForce gives developers the chance to clean their code before ever submitting it!
Setup sufficient security to prevent personal information from being viewed by other team-members
Notes: For the measures shown above as worthy of monitoring, note that they are monitoring a measurable task
Collecting measurements for the organization in a timely manner?
Creating work estimates that are inaccurate is either affecting their stress levels, if underestimated, or affecting your efficiencies when over-estimated.

## Slide 24: TRAP – Asking for Data and not using it!
Team-members will be frustrated at collecting data for which no results are presented
Management shows no concern whether the data is collected, so those who collect the data will feel they are being penalized for doing what they were told to do

## Slide 25: Use the data you ask for!
These issues drive home the importance of determining through a team exercise what should and should not be collected.
Management should avoid ad-hoc requests for data on “pet projects” if they can’t follow through with results
Metrics trends best shared with the entire team to allow for the chance to address short-comings
Ensure that teams understand how to apply historical data to new processes so that feedback-cycle yields maximum benefits.

## Slide 26: Use the data you ask for - Collecting Timesheets
Collecting data like timesheets in order to accurately recognize work effort per project/feature/release, etc… may be perceived as an annoyance
But <5 minutes per day for recording this data should result in reduced overtime when the data and projects are managed properly

## Slide 27: TRAP – Poor Training of Staff
When team members are not properly informed of why they need to collect information, they are likely to be unreliable for collecting that data
Mis-information, and poor education, will typically breed fear or cynicism amongst your development staff

## Slide 28: Offer formal Training
A simple training class, or online-learning session will often suffice
Start your program small enough to help build momentum, rather than become over-whelming right away
Explain how data will be used
Offer a web-based handbook or reference guide to help people follow a process, where necessary
Use the training to foster a “measurement-friendly” culture
Offer results with visuals where possible as this can help reach common ground more easily than just charts with numbers.

## Slide 29: TRAP – Avoid Over-reacting to Results
Knee-jerk reactions from viewing the data may undermine the intent of the metrics program
Requests for process change, mid-stream, will often raise the ire of your team, so should always be handled delicately
Blaming teams or individuals for certain results can breakdown team-spirit (See “Big Brother Initiatives”)

## Slide 30: React appropriately to the resulting data
Monitor trends rather than point-results
Understand the range your metrics are in to realize whether trends are significant, or within a safe zone
Make changes in direction only once the data has been analyzed by the right set of people.
Deciding to “do better next time” is sometimes better than attempting to change things mid-course.
Blaming teams or individuals for certain results is never a good solution as the root cause may well sit with decisions made outside their control

## Slide 31: Avoiding Program Failure
Being mindful of these “10 traps” will help your metrics program become more successful
Remember:
  Good planning goes a long way
    Metrics programs must support process improvement activities and should be aligned with the business goals of the organization
  Get advertised upper-management support
  Make sure people are trained
  Aim on real improvement, not just numbers or reaching levels
  Be patient
    Drawing conclusions from metrics results that you analyze will not happen in a short timeframe, give yourself enough time to make appropriate decisions
  Establishing the program is much easier than keeping it going!

## Slide 32: End of Module